| RACI CHART |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Work package or activity | Aubin | Chop | Dr. Maciag | Linda | Design partners | Capstone peers | Cultivator mentors |
| Planning documents (Workshops 1 to 3) | R | A/R | C | - | - | - | - |
| Kanban board, GitHub repository and scrum updates | R | A/R | I | - | - | - | - |
| Pitches, vlogs and bazaar demos | A/R | R | I | - | - | I | I |
| Low- and high-fidelity prototypes | A/R | R | C | C | C | - | - |
| Usability questionnaire and sessions | R | A/R | C | - | C | C | - |
| System architecture | A/R | R | C | - | - | - | - |
| Course folders and PDF reader | A/R | C | I | - | - | - | - |
| AI layer, server proxy and model picker | A/R | C | I | - | - | - | - |
| Page-anchored explanations | A/R | C | I | C | C | - | - |
| Local storage and course history | C | A/R | I | - | - | - | - |
| Flashcards and quizzes | C | A/R | I | C | C | - | - |
| Accuracy and performance testing | R | A/R | I | - | C | - | - |
| Accounts, Pro subscription and payments | C | A/R | I | - | C | - | - |
| Spaced review against exam dates | C | A/R | I | C | C | - | - |
| Voice input and text recognition | A/R | C | I | - | C | - | - |
| iPad version | A/R | C | I | - | C | - | - |
| Design-partner pilot | R | A/R | I | C | C | - | - |
| Final release and capstone showcase | A/R | R | I | I | I | I | I |
| R–Responsible A–Accountable C–Consulted I–Informed |  |  |  |  |  |  |  |