| STAKEHOLDER MANAGEMENT PLAN |  |  |
| --- | --- | --- |
| Project Name | AI Learning Environment (working name) |  |
| Name | About the Stakeholder | Plan |
| Aubin Chriss Izere and Chop Kur | Two Software Systems Engineering students building and self-funding the project as their two-term capstone. Both study from PDFs every week, so they have the problem the product solves. | Manage closely. • Weekly planning meeting to review the Kanban board, schedule and risks. • Every pull request is reviewed by the other member before it is merged. • Decisions and changes are recorded in the GitHub repository. |
| Dr. Tim Maciag | Course instructor for both capstone terms. Approves the project direction, reviews progress at workshop check-ins and team scrums (from 27 October), and grades every deliverable. Has the most influence over scope and schedule. | Manage closely. • Arrive at every check-in and scrum with an up-to-date Kanban board and GitHub repository, following the scrum work standard. • Raise scope or schedule changes early, in writing, with a change request. • Email between sessions when a decision is blocked rather than waiting for the next class. |
| Linda | Undergraduate who described re-uploading files to an AI assistant every session as the main friction in her studying. Interested in the outcome but has no formal role in the project. | Keep informed. • Invite her to test the prototype (20 October) and the working app (November). • Consult her on the explanation, flashcard and spaced-review features. • Send a short update at each major milestone. |
| Design-partner students | Undergraduates aged 18 to 25 from mixed programs, using Windows laptops, Macs and iPads. Willing to try a new tool if setup takes minutes, prefer short feedback sessions between classes, and need to see a learning benefit before switching from their current tools. | Keep informed and consult. • Recruit at least 5 for the fall usability tests and at least 15 for the winter pilot. • Keep sessions to about 15 minutes, using their own course files. • Collect feedback through a short form, and show them what changed because of it. • Give free Pro access during the pilot as thanks. |
| U of R undergraduate students | Students aged 18 to 24, mostly in 2nd to 4th year engineering, science and business, who study in 1 to 3 hour blocks from PDFs downloaded from UR Courses. Together they decide whether the product succeeds, but most do not know about it yet. | Keep satisfied. • Base features on interviews and usability results rather than assumptions. • Offer a free tier with no setup barrier and a plain-language privacy notice. • Reach them through word of mouth, starting with the design partners. |
| Graduate and thesis students | Students aged 22 to 30 who read many papers each week. They care about recall across many documents, summaries accurate enough to cite, and keeping unpublished material private. | Monitor. • Interview one or two graduate students in ENSE 477 to check the fit. • No features are built specifically for them during the capstone. |
| ENSE 400 capstone peers | Other capstone teams working on their own projects with the same deadlines. Their time for testing is limited. | Monitor. • Prepare a tight usability task of about 10 minutes for 20 October. • Test their projects in return. • Share usability results and progress at bazaar day on 24 November. |
| Cultivator HQ mentors | Mentors at the Cultivator startup incubator who hear the 5-minute final pitch. They can offer business advice and connections if the product shows promise. | Monitor. • Deliver a clear 5-minute pitch covering the problem, UVP and business model. • Note their feedback and contacts, and follow up by email with anyone who shows interest. |
| AI model providers | External services the product depends on. They can change prices, free-tier rate limits or terms without notice, and they have no specific interest in the project. | Keep satisfied. • Follow each provider's terms of use. • Check pricing, free-tier limits and data-use terms every month. • Keep at least two free providers working so one change cannot stop the app. • Tell students how each provider uses the text they send. |
| Course instructors and textbook publishers | Most do not know about the project. They could object if the app copied, stored or redistributed their materials. | Keep satisfied. • Send only the selected passage to the AI model; never upload, store or share whole course files. • State this clearly in the privacy notice. • Ask Dr. Maciag for guidance on using course materials during testing. |