| MILESTONE-BASED SCHEDULE |  |  |
| --- | --- | --- |
| Project Name | AI Learning Environment (working name) |  |
| Milestone |  | Date |
| Project idea pitched and selected (complete) |  | 15 Sep 2026 |
| Planning documents complete (Workshop 3); project review and GitHub check-in |  | 6 Oct 2026 |
| Final pitch at Cultivator HQ; Vlog 1 submitted |  | 13 Oct 2026 |
| Low- and high-fidelity prototypes and usability questionnaire ready; usability evaluation session |  | 20 Oct 2026 |
| Usability results analysed; redesign and system architecture done; development starts |  | 27 Oct 2026 |
| Local course folder access and PDF reader with passage selection working |  | 3 Nov 2026 |
| AI explanations with page references and the model picker working |  | 17 Nov 2026 |
| Work-in-progress demo at bazaar day |  | 24 Nov 2026 |
| Flashcards and quizzes working; ENSE 400 scope complete; Vlog 2 submitted |  | 1 Dec 2026 |
| User accounts, Pro subscription and payments (tentative) |  | Late Jan 2027 |
| Spaced review against exam dates and voice input (tentative) |  | Late Feb 2027 |
| iPad version beta; design-partner pilot starts (tentative) |  | Mid Mar 2027 |
| Final release and capstone showcase (tentative) |  | Early Apr 2027 |